KPMG Business Requirements Document Template

Table of Contents

1  Introduction	6

1.1  Project Background	6

1.2  Objective	6

1.3  Intended Audience	6

2  Scope	6

2.1  In Scope	6

2.2  Out of Scope	6

3  External Interface Requirements	6

3.1  User Interfaces	6

3.2  Hardware Interfaces	6

3.3  Software Interfaces	6

3.4  Data Interfaces	6

3.5  Security Interfaces	6

3.6  Communication Interfaces	7

4  Existing and Proposed System/Solution	7

4.1  As Is Process	7

4.2  To be Process	7

4.3  Existing Challenges	7

4.4  Proposed solution/System	8

5  Functional and Non-Functional Requirements	8

5.1  Functional Requirements	8

5.2  Non-Functional Requirements	8

6  Open Items / Pending Decisions	9

6.1  Open Item List	9

6.2  Open Item Declaration	10

7  Change Control Log	10

8  Integrations	11

9  Roles & Responsibilities	12

10  Assumptions, Dependencies and Constraints	19

10.1  Assumptions	19

10.2  Dependencies	19

10.3  Constraints	19

11  Prototype	20

12  Annexures	20

12.1  References	20

12.2  Use case model - details	20

12.3  Abbreviations /Glossary	20

12.3.1  Abbreviations	20

12.3.2  Glossary	21

1    Introduction

1.1  Project Background

KPMG IntelliSource is a web-based procurement intelligence and vendor management platform developed for KPMG India's internal operations. Prior to this initiative, procurement teams managed vendor performance data, purchase orders, compliance checks, and Procure-to-Pay (P2P) workflows across disconnected tools including spreadsheets, email chains, and periodic ERP exports. This fragmentation caused delayed decisions, missed contract renewals, reactive compliance breach handling, and poor visibility into P2P bottlenecks. IntelliSource was commissioned to consolidate all procurement intelligence into a single, role-aware, real-time dashboard aligned with KPMG's brand identity and governance standards.

1.2  Objective

The objectives of KPMG IntelliSource are: (1) Provide a unified, real-time view of vendor performance, PO lifecycle, and compliance status. (2) Reduce average PO cycle time from the current 4.2 days to the 3.0-day target. (3) Surface compliance breaches (ABAC gift threshold, sanctions match, DOA bypass, duplicate invoices, rate deviation, conflict of interest) in real time. (4) Enable P2P bottleneck identification across 16 lifecycle stages with SLA breach alerting. (5) Empower leadership with financial gross margin trends, divisional budget vs. spend analytics, and license utilization insights. (6) Provide role-based access for Procurement Managers, Compliance Officers, Finance/CFO, IT Admins, and Leadership.

1.3  Intended Audience

Internal. Primary users: KPMG Procurement Managers, Compliance Officers, Finance Analysts and CFO, IT Administrators, and CXO/Leadership. Secondary stakeholders: Procurement Operations team and Internal Audit.

2    Scope

2.1  In Scope

The following modules and features are in scope for KPMG IntelliSource Phase 1:
1. Procurement Dashboard: real-time KPI cards (Total PO Value MTD, Active POs by status, High-Value PO monitor, Avg Cycle Time, Compliance Breach Rate, PO Deletion Frequency); gross margin trend chart; PO status weekly breakdown; compliance alert panel; PO deletion anomaly monitor; upcoming contract renewal tracker.
2. Vendor Management: vendor scorecard list with ratings, delivery score, quality score, ABAC certification, compliance status, risk tier (Low/Medium/High), YTD spend, contract status; spend-by-category analytics; top-10 vendors by spend.
3. Financial Analytics: 24-month gross margin trend with 25% target reference; divisional budget vs. spend; invoice aging and status management.
4. P2P Lifecycle Tracker: 16-stage Procure-to-Pay flow (Requirement Analysis through Payment Settlement) with item counts, bottleneck flagging, funnel conversion chart, and SLA breach drill-down.
5. Compliance Module: breach detection for ABAC Gift Threshold, Sanctions Match, DOA Bypass, Duplicate Invoice, Rate Deviation, Conflict of Interest; severity classification (Low/Medium/High/Critical); resolution tracking.
6. License Utilization Dashboard: per-tool utilization %, license-owned vs. active-users, monthly cost, cost-per-active-user, optimization flags (Underutilized/Over-provisioned/Optimal), potential savings calculation.
7. Action Items Module: procurement action task tracking with type, status (Open/In Progress/Under Review/Closed), owner, priority (High/Medium/Low), financial impact, and due dates.
8. Admin Module: user management (CRUD, role assignment), audit log of all system actions, application settings.
9. Authentication: JWT-based login and signup with role-based route protection.
10. Leadership Dashboard: cross-functional KPI aggregation for CXO-level visibility.
11. Vendor Repository: filterable, searchable master vendor list.

2.2  Out of Scope

The following items are explicitly out of scope for Phase 1:
1. Live ERP integration (SAP S/4HANA, Oracle ERP) — Phase 1 uses a deterministic synthetic data layer; ERP connectors are planned for Phase 2.
2. Supplier/vendor self-service portal — external vendor access is not included.
3. Automated payment processing or disbursement.
4. Contract authoring, negotiation, or CLM (Contract Lifecycle Management) capabilities.
5. Native mobile applications (iOS/Android) — responsive web design only.
6. AI/ML-based predictive analytics or anomaly detection — planned for Phase 2.
7. KPMG SSO / Active Directory integration — planned for Phase 2.
8. Multi-tenancy (supporting multiple KPMG entities simultaneously in a single instance).
9. Automated email notifications or workflow orchestration engine.

Note: Extension in existing scope if any to be tracked separately with appropriate approvals.

3    External Interface Requirements

3.1  User Interfaces

IntelliSource is a Single Page Application (SPA) built with React 18 + TypeScript following KPMG brand guidelines. Key UI characteristics:
- Color palette: KPMG Navy (#00336B) primary, KPMG Purple (#3B006E) accent, neutral surface (#F5F5F5).
- Layout: fixed left sidebar (navigation), fixed top bar (notifications, user profile), scrollable main content area.
- Typography: Inter (UI) and Times New Roman (document views); tabular numeric figures for financial data.
- Data visualization: Recharts library — Line, Bar, Area, Pie/Donut, Composed charts. All charts have tooltips and legends.
- Status indicators: StatusPill component with color-coded tones (success/warning/danger/info) and optional dot.
- KPI Cards: KpiCard component with value, delta indicator, sublabel, optional sparkline, and threshold badge.
- Responsive: minimum 1280px desktop; sidebar collapses on smaller viewports.
- Accessibility: keyboard-navigable components; ARIA labels on interactive elements; WCAG 2.1 AA compliance target.
- Error states: inline form validation messages; toast notifications via Sonner for system alerts.

3.2  Hardware Interfaces

No dedicated hardware integration is required. IntelliSource is a browser-based web application deployed on cloud infrastructure. Supported devices: desktop and laptop computers with a modern web browser. Minimum screen resolution: 1280x768. Supported browsers: Google Chrome 120+, Microsoft Edge 120+, Mozilla Firefox 120+, Apple Safari 17+. No hardware peripherals (scanners, printers, card readers) are interfaced directly by the application.

3.3  Software Interfaces

Frontend stack: React 18.x, TypeScript 5.x, TanStack Router v1, Recharts 2.x, Lucide React (icons), Tailwind CSS, Radix UI primitives. Build toolchain: Vite 5.x. Package manager: npm. Linting: ESLint 9 with TypeScript plugin. State management: React Context (AppContext) for auth state and role. Data layer (Phase 1): deterministic synthetic data module (src/data/mock.ts) — no external DB calls. Planned Phase 2 integrations: REST APIs for SAP S/4HANA (PO/vendor data), Oracle ERP (financial), and KPMG ABAC/sanctions screening service. Authentication: JWT tokens stored in memory (no localStorage) to prevent XSS-based token theft.

3.4  Data Interfaces

Phase 1 (current): All data sourced from src/data/mock.ts — a deterministic pseudo-random generator producing Vendor, PurchaseOrder, Project, FinancialPeriod, ComplianceCheck, UtilizationRecord, InvoiceRecord, P2PItem, ActionItem, and AuditLog records. No external data transfer. Phase 2 (planned): - ERP data ingestion: JSON over HTTPS REST API (TLS 1.3), OAuth 2.0 client credentials grant. - Data at rest: AES-256 encryption on cloud storage. - Data in transit: TLS 1.3 minimum for all API calls. - Bulk export: CSV/Excel export of vendor scorecards, PO lists, and compliance reports via browser download (no server-side file storage). - Audit log: append-only event log persisted server-side, viewable in Admin module.

3.5  Security Interfaces

Authentication: JWT-based login (username + password). Login and signup screens implemented (src/routes/login.tsx, src/routes/signup.tsx). Authorization: Role-Based Access Control (RBAC). Roles: Procurement Manager, Compliance Officer, Finance, IT Admin, Leadership/CXO. Role stored in AppContext; route guards enforce role-level access. Encryption: HTTPS/TLS 1.3 for all client-server communication (Phase 2). AES-256 for data at rest (Phase 2). ABAC compliance: vendor transactions screened against ABAC gift threshold and sanctions list — breach flags surfaced in real time on Dashboard and Compliance module. Phase 2 additions: KPMG SSO/Active Directory integration; MFA enforcement for CXO and Admin roles; session timeout after 30 minutes of inactivity.

Communication standard: HTTPS (HTTP/2 over TLS 1.3) for all client-server and API communication. WebSocket planned for Phase 2 real-time compliance breach push notifications. No FTP, SFTP, or legacy HTTP (plain) connections are used.

3.6  Communication Interfaces

Protocol: HTTPS (port 443) for all browser-to-server communication. Browser-native Fetch API used for API calls. Notification system: in-app notification panel (TopBar component) displays real-time alerts (compliance breaches, PO approvals, contract expirations, budget threshold crossings). Phase 2 additions: email notification via SMTP (SendGrid or AWS SES) for critical compliance breach alerts; webhook support for integration with third-party ITSM tools (ServiceNow). Data format: JSON (UTF-8 encoded) for all API payloads. No ISO-specific communication protocol constraints beyond standard HTTPS/JSON REST conventions.

4    Existing and Proposed System/Solution

4.1  As Is Process

Current (As-Is) state before IntelliSource:
- Vendor Performance: maintained in shared Excel workbooks updated monthly from ERP exports; no real-time ratings or risk flagging.
- Purchase Orders: tracked in SAP/Oracle ERP but visibility restricted to ERP power users; procurement managers depend on weekly status reports emailed by ERP team.
- Compliance Checks: conducted post-hoc during quarterly internal audits; ABAC and sanctions screening done manually via spreadsheet lookups.
- P2P Lifecycle: no unified view; each team (PR, PO, GRN, Invoicing) maintains its own tracker; bottlenecks identified only after escalation.
- Contract Renewals: tracked in a shared Excel calendar; renewal reminders sent ad hoc by individual procurement managers.
- Financial Analytics: gross margin data available 2-4 weeks after period close via ERP finance reports; no integrated trend view.
- License Utilization: SaaS license counts tracked in IT asset spreadsheets; actual usage data not correlated with cost.

4.2  To be Process

Target (To-Be) state with IntelliSource:
- Vendor Performance: real-time vendor scorecards with delivery score, quality score, ABAC certification status, compliance classification, risk tier, and YTD spend. Alerts for non-compliant or high-risk vendors.
- Purchase Orders: unified PO dashboard with status tracking (Approved/Pending/Under Review/Deleted), DOA level monitoring, high-value PO alerts (> Rs. 1 Cr), and compliance breach flags on PO records.
- Compliance: automated breach detection surfaced as real-time alerts for ABAC, sanctions, DOA bypass, duplicate invoices, rate deviation, and conflict of interest. Severity classification and resolution tracking built in.
- P2P Lifecycle: 16-stage flow visualization with item counts per stage, bottleneck identification (PO Approval stage flagged as critical bottleneck at 89 items), SLA breach tracking per transaction.
- Contract Renewals: contract expiry calendar embedded in Dashboard; 60-day advance notification for expiring contracts with spend-at-risk highlighted.
- Financial Analytics: 24-month rolling gross margin trend with 25% target reference; divisional budget vs. spend tracking; invoice aging dashboard refreshed daily.
- License Utilization: per-tool utilization percentage, cost-per-active-user, optimization flags, and potential savings recommendations (e.g., Salesforce at 44% utilization - Rs. 18.5 L savings opportunity).

4.3  Existing Challenges

Key challenges driving the IntelliSource initiative:
1. No single source of truth: vendor data, PO status, and compliance information scattered across ERP, spreadsheets, and email.
2. Reactive compliance management: ABAC and sanctions breaches discovered weeks after the fact during audits rather than at point of transaction.
3. P2P bottlenecks invisible: PO Approval stage accumulates 89 items with no escalation mechanism; average cycle time of 4.2 days vs. 3.0-day target.
4. Contract renewal risk: 10 vendors on 'Expiring Soon' status; Wipro master agreement (Rs. 124.5 Cr) at risk of lapse.
5. Financial data lag: gross margin data available 2-4 weeks after period close; critical projects (PRJ-0001 at 8.4% GM, PRJ-0008 at 11.2% GM) not flagged until month-end review.
6. License waste undetected: Salesforce at 44% utilization (Rs. 18.5 L potential annual saving), Tableau at 31% utilization (Rs. 9.2 L saving).
7. PO deletion anomalies: deleted POs not monitored for fraud or error patterns; investigation delayed due to lack of consolidated view.
8. High-value PO risk: no real-time alert for POs above Rs. 1 Cr threshold awaiting CXO approval beyond SLA.

4.4  Proposed solution/System

KPMG IntelliSource: a single-pane-of-glass procurement intelligence platform built as a React 18 + TypeScript SPA with KPMG brand identity. The solution provides: (a) Real-time Procurement Dashboard with PO status, compliance breach alerts, and contract renewal calendar. (b) Vendor Intelligence with scorecards, risk classification, and ABAC certification tracking for 50+ vendors across IT Services, Consulting, Cloud, Security, Data Analytics, and SaaS categories. (c) 16-stage P2P Lifecycle Tracker with bottleneck identification and SLA breach monitoring across Rs. 2000 Cr+ annual procurement volume. (d) Automated Compliance Breach Detection surfacing 6 breach types with severity triage and resolution workflow. (e) Financial Analytics with 24-month margin trends and divisional budget tracking. (f) License Utilization Optimization identifying Rs. 28+ L in immediate savings. (g) Role-based dashboards for 6 user personas ensuring information is contextual and access-controlled.

5    Functional and Non-Functional Requirements

See Section 4.4 above. IntelliSource addresses all identified challenges through a unified procurement intelligence dashboard with real-time data, role-based access control, automated compliance alerting, P2P lifecycle visualization, and financial analytics. Technology stack: React 18, TypeScript 5, TanStack Router, Recharts, Vite, Tailwind CSS, Radix UI.

5.1  Functional Requirements

KPMG IntelliSource functional requirements are listed in the table below. Each requirement is identified by a unique Business Requirement number (BR#), module, requirement name, detailed description, and remarks.

Guide for item filing for references to be removed: <These FUNCTIONAL REQUIREMENTS describe what the system should do — the specific behaviors, functions, and features

Examples:

User login and authentication

Ability to search for products

Generate monthly sales report

| BR# | Module | Business Requirement | Requirement Description | Remarks if any |
| --- | --- | --- | --- | --- |
| FR01 | Procurement Dashboard | Real-Time KPI Dashboard | Display 6 KPI cards on the main dashboard: Total PO Value MTD, Active POs by status (Approved/Pending/Under Review), High-Value PO count (>Rs.1Cr), Avg PO Cycle Time vs. 3-day target, Compliance Breach Rate, and PO Deletion Frequency. Include 12-month area sparkline on Total PO Value card. | Priority: H. Phase 1. |
| FR02 | Vendor Management | Vendor Scorecard List | Display paginated vendor list with columns: Vendor ID, Name, Category, Region, Rating (1-5 stars), Delivery Score, Quality Score, ABAC Certification status, Compliance Status (Compliant/Under Review/Non-Compliant), Risk Tier (Low/Medium/High), YTD Spend (INR), Contract Status, Contract End Date. Support filtering by Category, Region, Compliance Status, and Risk Tier. | Priority: H. Phase 1. |

Another table format of mapping the functional requirement/Non-functional requirement is marked below and can be used as item matrix or as per requirements:

| NFR No. | NFR 01 | Business Requirement Description | Requirement Type | Remarks if any |
| --- | --- | --- | --- | --- |
| BF# | <Use Module_<n> |  |  |  |
| Priority: | <<Use Priority>> |  |  |  |
| Use Case Ref: | <<111111>> |  |  |  |
| Functional Requirement: | <<<<<>>>>>> |  |  |  |
| BRD Ref: | <<Requirement reference <xxx>>> |  |  |  |
| User Category: | <<User_Admin / All/ etc>> |  |  |  |
| Frequency of Use: | <<One / Daily / Yearly / etc>> |  |  |  |
| Non-functional Requirement: | <<333333>> |  |  |  |
| Proposed Solution: | <<33333333>> |  |  |  |

5.2  Non-Functional Requirements

Non-Functional Requirements for KPMG IntelliSource:

Response time should be within 2 seconds

99.9% uptime availability

6    Open Items / Pending Decisions

This section lists the items that are still under discussion and need to be resolved. This covers few open items or pending decisions which can be taken up further and not a road blocker for now to proceed ahead. E.g. Few details from client/Business like activity Code etc.

6.1  Open Item List

| Sr. No. | Name (First & Second Name) | Designation | Attachment | Remarks if any |
| --- | --- | --- | --- | --- |
| 1 |  |  | <Attach the Confirmation from concerned members> | <from concerned members> |
| 2 |  |  | <Attach the Confirmation from concerned members> | <from concerned members> |

6.2  Open Item Declaration

Declaration Statement: BRD is approved with the understanding that the items listed under "Open Items" addressed will be addressed in subsequent revisions of the BRD timeline. These items are not expected to materially impact the overall scope of timeline.

Note: Open points need to be closed for obtaining complete scope and may impact overall effort estimates.

| OI# | Agenda | Current Status | Description/ Owner | Stakeholder Responsible | Expected date of closure | Impact if Not Closed | Remarks if any |
| --- | --- | --- | --- | --- | --- | --- | --- |
| OI 01 |  |  |  |  |  |  |  |
| OI 02 |  |  |  |  |  |  |  |

7    Change Control Log

Any changes resulting from the open items should be handled through a formal change management process. The change control log for major changes (scope, budget, timeline to be handled via separate format (Change Log). Note: Sponsor Level/Approver for the open items need to approve any major changes along with separate change request document as Annexure.

Major changes (scope, budget, timeline) to be handled via separate format (Change Log).

Reference of CR No. if any, to be maintained in the BRD's change log for traceability.

This section has been added to BRD to include basic change log for minor updates, request document (refer the separate format/document).

| Change ID | CR No. if any | Description | Date | Approved By | Remarks if any |
| --- | --- | --- | --- | --- | --- |
| CH-01 | N/A |  |  |  | Initial BRD release — no prior change requests. All sections populated for Phase 1 scope. |
| CH-02 | N/A |  |  |  |  |

8    Integrations

This area covers the various integrations existing/planned if any for the Project Solution/Application/System

| Sr. No. | External System | Type of Integration | Method / Protocol | Security Considerations if any | Remarks if any |
| --- | --- | --- | --- | --- | --- |
| CH-01 | SAP S/4HANA (Phase 2) |  |  |  | Phase 1: No live integration — synthetic data layer used. Phase 2 integrations planned: SAP S/4HANA (PO and vendor master), Oracle ERP (financial data), ABAC/Sanctions screening API, KPMG SSO/Active Directory, and ServiceNow for ITSM ticket creation on compliance breaches. |
| CH-02 |  |  |  |  |  |

9    Roles & Responsibilities

IntelliSource supports six distinct user roles. Role definitions and responsibilities are listed in the table below (Point A). A RACI matrix covering key procurement activities follows in Point B.

Roles involved in this project and their details are mentioned below:

A.  Role & Responsibilities:

For non AI related Projects:

This template to be used by any non-AI related project (Application, Infra, security etc.)

| Sr. No. | Area | Details |
| --- | --- | --- |
| 1 | Procurement Manager | Creates and approves Purchase Orders, monitors vendor performance scorecards, manages the high-value PO monitor, tracks P2P flow for assigned categories, manages action items, and coordinates contract renewals. |
| 2 | Compliance Officer | Reviews and investigates real-time compliance breach alerts (ABAC, sanctions, DOA, duplicate invoices, rate deviation, conflict of interest); updates vendor compliance classification; escalates critical violations to legal; manages the compliance check register. |
| 3 | Finance / CFO | Monitors gross margin trends and divisional budget vs. spend; reviews invoice aging and overdue payments; accesses financial KPI dashboards; approves financial action items. |
| 4 | IT Administrator | Manages user accounts (CRUD) and role assignments; reviews system audit logs; configures application settings; ensures platform security and access controls. |

For All related Projects:

RACI Matrix — Key Procurement Activities (R=Responsible, A=Accountable, C=Consulted, I=Informed). Roles: PM=Procurement Manager, CO=Compliance Officer, FIN=Finance/CFO, ADMIN=IT Admin, LEAD=Leadership/CXO, OPS=Procurement Ops.

| Role Category | Role | Definition | Entity / Team Responsible (To be filled) |
| --- | --- | --- | --- |
| AI Provider | Core AI Provider | Supplies the core AI engine or foundational model used as a base for customization or fine-tuning. |  |
|  | Platform Provider | Provides technical infrastructure for model training, hosting, and orchestration (e.g., cloud platform, ML Ops tooling). |  |
|  | Product Provider | Delivers packaged AI functionality aligned to specific business use cases (e.g., pre-built model with domain UI/UX). |  |
|  | Service Provider | Supports customization, deployment, monitoring, and managed services related to the AI solution. |  |
| AI Producer | AI Producer | Accountable for overall model development lifecycle defines business needs, oversees training, validation, and improvements. |  |
|  | AI Developer | Performs data engineering, feature development, model design, implementation, validation, and documentation. |  |
| AI Customer | AI Customer | Internal or external function that commissions, procures, or directly benefits from the AI system. |  |
| AI User | AI User | End users of the AI system who interact with it directly or rely on its outputs (e.g., staff, customers, partners). |  |

Instructions:

For each role, fill in the "Entity / Team Responsible" column. Write "N/A" if the role is not relevant to the use case.

This mapping must be attached to the ARB submission. Where multiple roles are handled by a single team, mention all applicable roles next to that team.

For third-party involvement, specify vendor name and contract reference if applicable.

<Guide for the Team: Team to understand the major roles involved in the project and mark accordingly. Few examples have been marked below for reference.

For General project:

Example of role and responsibility

For General project (Traditional /Waterfall): A general IT related project will have the following role:

| Sr. No. | Area | Details |
| --- | --- | --- |
| 1 | Project Manager (PM) | Oversees project execution, timelines, and budget |
| 2 | Business Analyst (BA) | Gathers and documents requirements |
| 3 | Infrastructure Lead | Designs and implements infrastructure components |
| 4 | Security Lead | Ensures compliance and security controls |
| 5 | QA Lead | Manages testing and validation |
| 6 | Sponsor & Stakeholders | Sponsors the Budget and Mark approval of deliverables |
| 7 | Stakeholders | Provide input and approve respective deliverables |

For Agile Project (Application Development, Using Scrum)

| Sr. No. | Area | Details |
| --- | --- | --- |
| 1 | Product Owner | Defines and prioritizes requirements (user stories) |
| 2 | Scrum Master | Facilitates Agile ceremonies and removes blockers |
| 3 | Development Team | Implements features, infrastructure, and deliveries over sprints |
| 4 | Security Champion | Ensures security is embedded in sprints |
| 5 | Product Owner/Co-Owner (Sponsor & other Major Business Stakeholders) | Provide inputs for requirement and feedback during sprint reviews |
| 6 | DevOps Engineer | Manages CI/CD, cloud provisioning, and automation |

B.  RACIS Matrix

The RACIS Matrix used in the project will represent as defined below:

| Abbreviation | Area | Details |
| --- | --- | --- |
| R | Responsible | Person(s) who do the work |
| A | Accountable | Person who owns the outcome |
| C | Consulted | Subject matter experts |
| I | Informed | Kept in the loop |
| S | Supportive | Provides resources or help |

RACI Matrix for the project:

For non-AI projects:

| Activity | Procurement Manager | Compliance Officer | Finance / CFO | IT Administrator | <Role 5> |
| --- | --- | --- | --- | --- | --- |
| <Add Project phases related activity 1> | R | C | I | A | S |
| <Add Project phases related activity 2> | A | S | R | I | C |

For AI based Projects:

Teams to use the role and responsibility details only marked under point A for this type of projects. RACIS matrix to be used additionally for the support only if desired.

RACIS matrix mentioned below for AI project is for reference only and can be customized.

| Activity | <Role Category 1> Procurement Manager Compliance Officer | <Role Category 2> Finance / CFO | <Role category 3> IT Administrator <Role 5> |
| --- | --- | --- | --- |
| <Add Project phases related activity 1> | R ¦ C | I | A ¦ S |
| <Add Project phases related activity 2> | A ¦ S | R | I ¦ C |

<Guide for the Team: Matrix covering various role for both Application and Infrastructure and security related project has been marked below for reference. It can be customized as per roles and requirement of the team.>

Example:

Examples of RACIS matrix used in varied project is mentioned below for reference by team. Roles and activities can be customized as per the type and nature of project.

For Application development related Project:

| Activity | Product Owner | Scrum Master | Developers | QA Lead | UX Designer |
| --- | --- | --- | --- | --- | --- |
| Requirements Gathering | A | C | I | I | I |
| UI/UX Design | I | I | I | I | R |
| Development | I | I | R | I | I |
| Testing | I | I | I | R | I |
| Deployment | I | I | I | I | I |
| Sprint Review | R | A | I | I | I |

For Infra and security Project:

| Activity | Project Manager | Security Lead | Infra Lead | Product Owner/ Sponsor | DevOPS |
| --- | --- | --- | --- | --- | --- |
| Define Requirements | R | C | C | A | I |
| Firewall Setup | I | A | R | I | S |
| Cloud Provisioning | I | C | A | I | R |
| Security Policy Review | I | R | C | C | I |
| Backup Configuration | I | C | R | I | A |
| Final Sign-Off | R | C | C | A | I |

For Research related Project:

| Activity | Principal Investigator | Research Analyst | Data Scientist | Ethics Reviewer | Project Coordinator |
| --- | --- | --- | --- | --- | --- |
| Literature Review | A | R | C | I | S |
| Research Design | A | R | C | C | S |
| Data Collection | I | R | C | I | S |
| Data Analysis | I | C | R | I | S |
| Ethics Approval | I | C | I | A | S |
| Report Writing | I | C | I | I | S |

10   Assumptions, Dependencies and Constraints

Refer to Sections 10.1 (Assumptions), 10.2 (Dependencies), and 10.3 (Constraints) below.

10.1  Assumptions

1. Users have access to modern web browsers (Chrome 120+, Edge 120+, Firefox 120+, Safari 17+) on desktop/laptop devices.
2. The synthetic mock data layer in src/data/mock.ts is a faithful representation of real ERP data structures; live ERP data will follow the same schema.
3. KPMG IT team will provision cloud hosting (Azure/AWS) for Phase 2 production deployment.
4. Role definitions (Procurement Manager, Compliance Officer, Finance, Admin, Leadership) are agreed with business stakeholders and will not change during Phase 1.
5. ABAC thresholds, DOA approval levels (L1-L4/CXO), and SLA targets (PO Approval: 3 days, Payment Settlement: 30 days) are validated by Compliance and Procurement leadership.
6. Data security classification of procurement data has been reviewed and approved by KPMG Information Security.

| ID | Assumption | Remarks if any |
| --- | --- | --- |
| A-01 |  |  |
| A-02 |  |  |
| A-03 |  |  |
| A-04 |  |  |

10.2  Dependencies

1. ERP Data Export: SAP S/4HANA or Oracle ERP must provide vendor master, PO, and financial data exports in JSON/CSV format for Phase 2 integration.
2. KPMG IT Infrastructure: cloud hosting environment (Azure preferred) must be provisioned and approved before Phase 2 go-live.
3. Compliance Team: ABAC compliance rules, sanctions screening service API credentials, and breach type definitions must be formally signed off before UAT.
4. KPMG SSO/Active Directory: for Phase 2 SSO integration, KPMG IT must provide SAML 2.0 or OAuth 2.0 configuration details.
5. Vendor Data Quality: accuracy of Phase 2 live data depends on data quality maintained in source ERP systems.

| ID | Dependencies | Remarks if any |
| --- | --- | --- |
| D-01 |  |  |
| D-02 |  |  |
| D-03 |  |  |
| D-04 |  |  |

10.3  Constraints

1. Phase 1 Scope: no live ERP connectivity; all data served from deterministic synthetic mock layer. Real data integration deferred to Phase 2.
2. Browser-Only: IntelliSource is a web application; no native mobile (iOS/Android) app is in scope for either phase.
3. Data Classification: procurement and financial data must comply with KPMG's Confidential data classification policy — no data may be stored in unapproved third-party cloud services.
4. Technology Stack: frontend must remain React + TypeScript to align with KPMG front-end engineering standards.
5. Branding: UI must strictly follow KPMG brand guidelines (color palette, typography, iconography) as defined in src/lib/brand.ts.
6. Budget: Phase 1 delivered as an internal development project; no vendor licensing costs for third-party SaaS tools in the dashboard stack.

| ID | Constraints | Remarks if any |
| --- | --- | --- |
| C-01 |  |  |
| C-02 |  |  |
| C-03 |  |  |
| C-04 |  |  |

<Guide to Team: the section on Assumptions, Dependencies, and Constraints helps clarify the context and boundaries of the project. This ensures all stakeholders have a shared understanding of what is expected, what the project relies on, and what limitations exist.>

11   Prototype

A functional high-fidelity prototype of KPMG IntelliSource has been developed and is available as a live web application. The prototype covers all 10 modules: Procurement Dashboard, Vendor Performance, Financial Analytics, P2P Lifecycle Tracker, Compliance, Utilization, Actions, Vendor Repository, Leadership Dashboard, and Admin. Prototype is built on the same production codebase (React 18 + TypeScript + TanStack Router) using deterministic synthetic data for demonstration. Stakeholders can access the prototype at the development deployment URL provided by the project team. Screen recordings and annotated screenshots are available as supplementary materials in the project repository.

12   Annexures

12.1  References

<Add references if any with link to support the team for guidance, undermentioned link is only for reference and to be removed.>

For example:

https://www.mssqltips.com/sqlservertip/6689/sql-server-move-database-files/

https://www.sqlshack.com/move-sql-database-files-mdf-ldf-another-location/

12.2  Use case model - details

Key use cases for KPMG IntelliSource:
UC-01: Procurement Manager reviews daily PO dashboard, identifies high-value POs awaiting CXO approval, and escalates breach-flagged POs.
UC-02: Compliance Officer reviews real-time breach alerts, investigates ABAC/sanctions matches, updates vendor compliance status, and escalates to legal if required.
UC-03: Finance Analyst monitors gross margin trends, compares divisional budget vs. spend, and reviews invoice aging report.
UC-04: Procurement Ops identifies P2P bottleneck at PO Approval stage (89 items), drills into SLA-breached transactions, and assigns resolution owners.
UC-05: IT Admin provisions new user account, assigns Compliance Officer role, and reviews audit log for data access events.
UC-06: CXO reviews Leadership Dashboard for cross-functional procurement health KPIs before board meeting.
UC-07: Procurement Manager identifies Salesforce and Tableau underutilization, initiates contract renegotiation action item (Rs. 18.5 L saving).

12.3  Abbreviations /Glossary

12.3.1  Abbreviations

ABAC: Anti-Bribery and Anti-Corruption
APAC: Asia-Pacific region
BRD: Business Requirements Document
CRUD: Create, Read, Update, Delete
CXO: C-Suite Executive (CEO, CFO, COO, CTO, etc.)
DOA: Delegation of Authority
EMEA: Europe, Middle East, and Africa region
ERP: Enterprise Resource Planning
FR: Functional Requirement
GM: Gross Margin
GRN: Goods Receipt Note
HTTPS: Hypertext Transfer Protocol Secure
JWT: JSON Web Token
KPI: Key Performance Indicator
MTD: Month-to-Date
NFR: Non-Functional Requirement
OI: Open Item
P2P: Procure-to-Pay
PO: Purchase Order
PR: Purchase Requisition
RBAC: Role-Based Access Control
RFQ: Request for Quotation
SaaS: Software as a Service
SLA: Service Level Agreement
SPA: Single Page Application
SSO: Single Sign-On
TLS: Transport Layer Security
UAT: User Acceptance Testing
WCAG: Web Content Accessibility Guidelines
YTD: Year-to-Date

| Sl. No. | Abbreviations | Description |
| --- | --- | --- |
| 1. | BRD | Business Requirement document |
| 2. | DB | Database |
| 3. | PM | Project Manager |
| 4. | BA | Business Analyst |

12.3.2  Glossary

<Undermentioned ingredients of glossary are for reference only and to be updated as per the Application/Services related to this Business requirement document.>

| Sl. No. | Term | Definition/Description |
| --- | --- | --- |
| 1. | Asset | Anything that has value to an organization |
| 2. | Control | Means of managing risk, including policies, procedures, guidelines, practices, or organizational structures, which can be of administrative, technical, management or legal nature |
| 3. | Guideline | A description that clarifies what should be done and how, to achieve the objectives set out in policies |
| 4. | Information Processing Facilities | Any information processing system, service or infrastructure, or the physical locations housing them |
| 5. | Information Security | Preservation of confidentiality, integrity and availability of information; in addition, other properties, such as authenticity, accountability, non-repudiation, and reliability can also be involved |
| 6. | Information Security Event | An information security event is an identified occurrence of a system, service or network state indicating a possible breach of information security policy or failure of safeguards, or a previously unknown situation that may be security relevant |
| 7. | Information Security Incident | An information security incident is indicated by a single or a series of unwanted or unexpected information security events that have a significant probability of compromising business operations and threatening information security |
| 8. | Policy | Overall intention and direction as formally expressed by management |
| 9. | Risk | Combination of probability of occurrence of an event and its consequence |
| 10. | Risk Analysis | Systematic use of information to identify sources and to estimate the risk |
| 11. | Risk Assessment | Overall process of risk analysis and risk evaluation |
| 12. | Risk Evaluation | Process of comparing the estimated risk against given risk criteria to determine the significance of the risk |
| 13. | Risk Management | Coordinated activities to direct and control an organization regarding risk |
| 14. | Risk Treatment | Process of selection and implementation of measures to modify risk |
| 15. | Threat | A potential cause of an unwanted incident, which may result in harm to the organization |
| 16. | Vulnerability | A weakness of an asset or a group of assets that can be exploited by one or more threats |
| 17. | Third Party | That person or body that is recognized as being independent of the parties involved, as concerns the issue in question. |